SSC1 Risk & Quality Review — 9a8ad61b

| S.No. | Clause | Clause Reference | Risk Involved | R&Q Remarks |
| --- | --- | --- | --- | --- |
| 1 | Limitation of Liability | Ref: 12.19.1 The liability of Consultant (whether in contract, tort, negligence, strict liability in tort, by statute or otherwise) for any claim in any manner related to this Agreement, including the work, deliverables or Services covered by this Agreement, shall be the payment of direct damages only which shall in no event in the aggregate exceed the Total Contract Value. The liability cap given shall not be applicable to the indemnification obligations. | 🟢 ACCEPTABLE Liability appears capped at or below contract value: 'Total Contract Value' | No auto-remarks. Manual review recommended. |
| 2 | Insurance Clause | Ref: i) Indemnify IHMCL & NHAI against any damage/loss of property or personal of the agency during conduct of assignment. To maintain adequate insurance covers to safeguards its interest regarding any loss/damage/theft to its equipment and or personal during conduct of the assignment. | 🟢 LOW RISK No high-risk insurance conditions identified. | No auto-remarks. Manual review recommended. |
| 3 | Scope of Work | Ref: 8.3 The consultant is required to provide technical and programme management support in various projects such as TMS, ATMS, MLFF projects etc. The scope of work includes preparation of Detailed Projects Report (DPR), technical input on RFPs, preparation of Bill of Quantities (BOQ), conduct of Factory Acceptance Testing (FAT) and review of FAT documents, conduct of Site/System Acceptance Testing (SAT), IT System Audit at toll plazas and ATMS system, and review of various technical documents. | 🟢 LOW RISK No high-risk scope activities identified. | No auto-remarks. Manual review recommended. |
| 4 | Payment Terms | Ref: 8.6 (Page 40) The Payment Terms shall be as below: a) The Payment shall commence only after deployment all resources as per RFP. The Payment shall be subject to any applicable deductions as per terms and condition specified in the RFP. | 🟡 MEDIUM RISK No deliverable approval timeline specified | It is suggested to propose that if the Client fails to provide any comments/suggestions within 15 days of submission of deliverables, the same shall be deemed to have been duly approved. |
| 5 | Deliverables | Ref: 35 (Page 35) The methodology should outline structured procedures for conducting Factory Acceptance Testing (FAT) and Review of FAT Documents. | 🟢 LOW RISK No significant deliverable or timeline issues identified. | No auto-remarks. Manual review recommended. |
| 6 | Replacement/Substitution of Personnel/Key Resources | Ref: 5.19 (Page 19) If any of the Key Personnel become unavailable for the extended validity period, the Consultant shall provide a written adequate justification and evidence satisfactory to the Client together with the substitution request. In such case, a replacement Key Expert shall have equal or better qualifications and experience than those of the originally proposed Key Personnel. | 🟡 MEDIUM RISK No replacement period specified in the clause. | It is suggested to request the Client for a replacement period of at least 30 days, in cases where replacement is necessitated for reasons beyond the control of the Selected Bidder/Agency/Consultant. |
| 7 | Liquidated Damages | Ref: 12.19.2 payment of direct damages only which shall in no event in the aggregate exceed the Total Contract Value. The liability cap given shall not be applicable to the indemnification obligations. | 🟢 ACCEPTABLE LD cap is 10% (within GTBL's acceptable threshold of ≤10%). | No auto-remarks. Manual review recommended. |
| 8 | Penalties | Ref: 12.11.c) Any unauthorized Leave of Full-time resources shall incur a penalty of Rs. 5,000/- per day , which shall be deducted from invoice payables. | 🔵 NEEDS REVIEW Risk evaluation failed: expected string or bytes-like object, got 'NoneType' | No auto-remarks. Manual review recommended. |
| 9 | Termination Rights | Ref: 12.13 (Page Page 69 of 72) Termination of Contract: Following reasons shall lead to the termination of contract: 12.13.1. Failure of the successful bidder to accept the contract and furnish the Performance Bank Guarantee within specified time period 12.13.2. The term of Contract expires 12.13.3. Termination of Contract by the IHMCL due to non adherence of contract/RFP terms and conditions | 🟢 ACCEPTABLE GTBL has symmetric termination rights. | No auto-remarks. Manual review recommended. |
| 10 | Eligibility Clause [Exception Approval Required] | Ref: 4.3 The bidder qualifying the following criteria shall be considered eligible to bid for this RFP. The Technical Proposals of the Bidders shall be evaluated for meeting the eligibility/pre-qualification criteria based on the parameters listed below: | 🔴 HIGH RISK Blacklisting/debarment declaration conflicts with GTBL's history (Oct 2021–Sept 2024); No-deviation clause detected — modifications may disqualify the bid | GTBL was blacklisted/debarred from October 2021 to September 2024. The eligibility declaration as written would result in misrepresentation. It is suggested to seek a deviation so that the declaration is made 'as on the date of submission'. Where the clause uses 'has not been' or 'have not been', it must be modified to 'is not' as on date. Minimum modification language to be proposed. Exception approval to be sought from the concerned BUL prior to bid submission. This RFP contains a no-deviation clause / unconditional acceptance clause. Any modification to eligibility declarations may lead to bid disqualification. Legal guidance and BUL exception approval must be sought before bid submission. |